| UNT System ¦ IDENTITY AND ACCESS MANAGEMENT |  |  |
| --- | --- | --- |
| Entra Migration Functional Requirements Document Prepared by:; Jack Stewart, Identity and Access Management Architect/Engineer. Data Source:; Fit-Gap Analysis ¦ Fall–Winter 2025. Coverage:; 17 Units ¦ 9 Response Files ¦ 50 Requirements. Status:; Draft — For Stakeholder Review. Date:; April 13th, 2026. |
| 20 MUST-HAVE Migration acceptance criteria | 15 NICE-TO-HAVE Phase 2 roadmap items | 15 DON’T YET EXIST Strategic capability gaps |
| CONFIDENTIAL — INTERNAL USE ONLY |  |  |

# 1.  Purpose & Scope

This document translates stakeholder responses from the UNT System fit-gap analysis into structured functional requirements for the Entra identity migration project. It is intended as a living artifact to be reviewed with stakeholders, refined over successive iterations, and ultimately used to establish the acceptance criteria and roadmap for the migration program.

Requirements are organized into three tiers:

- Must-Have (MH) — Non-negotiable for a successful migration. These requirements address blocking dependencies, compliance obligations, and operational continuity. All 20 must be satisfied before any production cutover.

- Nice-to-Have (NH) — Meaningful improvements that are technically feasible within the Entra platform but are not cutover blockers. These belong in the Phase 2 roadmap.

- Don't Yet Exist (NE) — Capabilities entirely absent from the current environment. The Entra migration creates a strategic opportunity to introduce several of these. They represent Phase 2–3 investments.

Each requirement is assigned a unique identifier, a descriptive title, detail and evidence drawn directly from the fit-gap survey data, and the primary stakeholder groups who surfaced the need.

# 2.  Methodology

The fit-gap analyses were conducted by the IAM team during Fall–Winter 2025 through structured interviews and surveys with 17 units across the UNT System. Participating units included UNT Academic IT Services, Academic Technology, UNT Health, Business Offices (Talent Acquisition, Academic Advising), and ten System IT groups spanning Enterprise Applications, Enterprise Systems, Information Security, IT Operations, and Datacomm.

Nine Excel workbooks containing unit-level responses were systematically analyzed. Requirements were synthesized by identifying recurring themes, explicit asks, described pain points, compliance constraints, and expressed migration concerns. Requirements were then classified into the three tiers based on the following criteria:

- Must-Have: Cited as blocking, compliance-mandated, or operationally critical by one or more units; or represents a dependency whose absence would cause immediate service disruption.

- Nice-to-Have: Explicitly requested or would demonstrably improve operations, but the absence of the capability would not prevent a successful migration.

- Don’t Yet Exist: Represents a net-new capability gap with no current analog in the environment; requires new investment beyond the core migration scope.

## SECTION 2.1: MUST-HAVE REQUIREMENTS

## SECTION 2.1: MUST-HAVE REQUIREMENTS

20 requirements ¦ Migration acceptance criteria ¦ Phase 1 — Pre-Cutover

The following requirements are non-negotiable. They must be satisfied before any unit is cut over to Entra in production. They collectively represent the acceptance criteria for the migration program. All 20 are either blocking technical dependencies, compliance obligations, or capabilities whose absence would cause immediate and measurable operational harm.

## 2.1.1   Identity Lifecycle Management

These seven requirements address how identities are created, updated, and removed across the full employee and student lifecycle. They surfaced as the most consistently cited pain point category across business and technical units alike.

| ID | Requirement | Detail & Evidence | Stakeholders |
| --- | --- | --- | --- |
| MH-01 | Day-One Access for New Hires | Business Offices report up to two-week delays due to EPAR processing and approval chains. Access provisioning must be triggered automatically upon HR clearance, with no manual hand-off required. | Talent Acquisition, Academic Advising, ERP Security |
| MH-02 | Automated Deprovisioning on Separation | Employee and student separation must trigger automatic, auditable access revocation across all integrated systems. HR termination records must drive deprovisioning without manual intervention. | AITS, Operations, ERP Security, Security Ops |
| MH-03 | Duplicate Identity Deduplication | Individuals with both student and employee roles must have a single coherent identity. Duplicate credentials break email routing, access decisions, and audit trails. Deduplication logic must be embedded in provisioning workflows. | ERP Security, Operations, CS AD-SF, ServiceNow |
| MH-04 | Preferred Email & Name Propagation | A canonical preferred email and preferred name must be set and consistently propagated across all applications. Name changes (e.g., following marriage or divorce) must update across all systems without manual intervention. | Business Offices, Operations, Academic Advising, CS AD-SF |
| MH-05 | LDAP Continuity Until Dependencies Are Remediated | No LDAP-dependent system may be cut over without a validated replacement. Critical dependencies include Bulkmail, Check-In, License Portal, Perceptive Content, PeopleSoft, and custom scripts. LDAP must not be deprecated until all dependencies are resolved. | AITS, Imaging, ERP Applications, ERP Security |
| MH-06 | Cross-Domain Authentication Preservation | Users across multiple AD domains (UNT, Students, HSC/UNT Health, ITS, UNT Dallas) must authenticate seamlessly. Infoblox, Perceptive Content, eduroam, and file storage rely on cross-domain access. All existing trust and federation configurations must be preserved or replaced. | Datacomm, Imaging, ERP Applications, AITS |
| MH-07 | Complete Identity Attribute Migration | All IDTree attributes must migrate intact: EUID, UPN, preferred email, preferred name, EmplID, AD groups, Entra groups, IDTree roles, edupersonAffiliation, edupersonEntitlement, LastTermEnrolled, and isRetiree. No attribute loss is acceptable. | Academic Tech, AITS, CS SR-FA, Operations |

## 2.1.2   Authentication & Protocol Requirements

These requirements govern the authentication methods and protocols that must remain available after migration. Legacy network infrastructure and gaps in current MFA coverage make these non-negotiable.

| ID | Requirement | Detail & Evidence | Stakeholders |
| --- | --- | --- | --- |
| MH-08 | RADIUS & TACACS for Network Infrastructure | Network equipment (Cisco, Juniper, Palo Alto, ClearPass, Infoblox, VPN, wireless) cannot support SAML. Authentication for these systems must continue via RADIUS and TACACS post-migration. The Entra migration must not break network equipment authentication. | Datacomm |
| MH-09 | MFA Enforcement Across All Capable Systems | MFA must be enforced on all capable systems. Currently not fully implemented for PeopleSoft CS or the applicant population. Migration must not reduce existing MFA coverage and must close identified gaps. | ERP Security, CS SR-FA, Datacomm, AITS |
| MH-10 | SSO Continuity for All Federated Applications | All existing SSO integrations (Shibboleth, Entra SAML, OIDC, OAuth2) must continue to function. Applications include PeopleSoft, Sentinel, Phire, PageUp, ServiceNow, Synapsis, Axiom, Bridge, and others. No SSO regression is acceptable. | AITS, ERP Security, ERP Applications, Operations |
| MH-11 | RBAC & Group Membership Migration | All AD groups, Entra/Azure groups, IDTree-synced groups, and application-level RBAC definitions must migrate and continue to function. Nested group structures must be preserved where supported by the target system. | AITS, Academic Tech, ERP Security, Account Mgmt |

## 2.1.3   System Integration & Data Migration

These requirements define the specific systems and data dependencies that must be addressed before cutover. They represent the primary technical migration risks identified in the analysis.

| ID | Requirement | Detail & Evidence | Stakeholders |
| --- | --- | --- | --- |
| MH-12 | ServiceNow LDAP Integration Replacement | ServiceNow uses LDAP for user provisioning and HR attribute sync. The SNOW-LDAP integration must be replaced with an Entra-based equivalent that preserves all sourced attributes, including HR job record fields. | Operations, AITS |
| MH-13 | PeopleSoft Migration Path (ACES Assessment) | PeopleSoft uses LDAP for authentication. ACES (custom 20-year-old access management code) must be assessed for Entra compatibility. A phased migration plan is required before any PeopleSoft LDAP dependency is cut over. | ERP Applications, ERP Security, CS SR-FA, CS AD-SF |
| MH-14 | Perceptive Content / Imaging Integration Path | Perceptive Content uses LDAP with a custom AD group replication agent. A replacement integration must be designed and tested before LDAP deprecation. Vendor Entra compatibility must be confirmed. | Imaging, ERP Applications |
| MH-15 | Regulatory Compliance: FERPA, HIPAA, TAC 202.72, NIST 800, TexRamp, FedRamp | All identity systems and processes must comply with applicable frameworks. Documented compliance posture must be established for student records (FERPA), health data (HIPAA), and systems under state/federal frameworks following migration. | ERP Security, Operations, Risk & Compliance, Datacomm |

## 2.1.4   Migration Governance

These requirements govern how the migration itself is executed — timing, escalation, testing, and the workflows for non-standard identity types that must be handled before go-live.

| ID | Requirement | Detail & Evidence | Stakeholders |
| --- | --- | --- | --- |
| MH-16 | Semester-Break Cutover Windows Only | All major cutover events must be scheduled during semester breaks, preferably Winter or Spring Break. No major identity changes within 12 class-days of the start of Fall or Spring semesters. | Academic Tech, AITS, ERP Security |
| MH-17 | Defined Escalation & Emergency Support Path | A documented, fast-path escalation process must exist for identity incidents during and after migration. IAM response SLAs for blocking issues must be defined and communicated before any cutover begins. | AITS, ERP Security, Academic Tech, Risk & Compliance |
| MH-18 | Integration Testing Plan with Dedicated Test Environment | Each unit must validate their integrations in a test environment before production cutover. Testing must cover authentication, attribute passing, SSO, group membership, and role assignment. | Academic Tech, AITS, Datacomm, Imaging |
| MH-19 | Vendor / Contractor / POI Provisioning Workflow | A formal process must exist for provisioning and deprovisioning non-employee POIs, contractors, vendors, and visiting scholars. Accounts must support defined expiration dates. Currently handled manually and inconsistently. | AITS, ERP Security, Risk & Compliance, Operations |
| MH-20 | Cross-Boarding (Role Change) Automation | When a user changes roles (e.g., student to employee, department transfer), identity attributes and access rights must update automatically and correctly. Currently, cross-boarding causes incorrect access grants and T800 incidents. | Academic Tech, AITS, ERP Security, Operations |

## SECTION 2.2: NICE-TO-HAVE REQUIREMENTS

## SECTION 2.2: NICE-TO-HAVE REQUIREMENTS

15 requirements ¦ Post-cutover roadmap ¦ Phase 2 planning

These requirements would meaningfully improve operations, security, and user experience but are not blockers for the initial migration cutover. They should be formally captured in the Phase 2 roadmap and prioritized with stakeholders following a successful Phase 1 cutover. Several of these can be partially realized using Entra capabilities already licensed as part of the migration.

## 2.2.1   Platform & Security Enhancements

Higher-impact improvements that leverage native Entra platform capabilities. Conditional Access and Autopilot in particular can be activated with relatively low incremental effort once the base migration is stable.

| ID | Requirement | Detail & Evidence | Stakeholders |
| --- | --- | --- | --- |
| NH-01 | Conditional Access Policies | Entra Conditional Access should enforce context-aware authentication decisions (device compliance, location, risk level). Cited as a meaningful security improvement across multiple technical units. | AITS, Security Ops, ERP Security |
| NH-02 | Autopilot for Device Onboarding | Windows Autopilot with Entra and Duo MFA would significantly improve device provisioning for distributed IT units and reduce manual setup effort. | Academic Tech |
| NH-03 | Self-Service Identity Capabilities for Distributed IT | AITS and Academic Tech want the ability to perform limited identity operations (group management, role assignment, attribute lookup) without opening IAM tickets. Scope and controls to be defined. | AITS, Academic Tech |
| NH-04 | Real-Time Provisioning & Attribute Sync | Several units rely on overnight batch processes (PageUp to EIS, Perceptive Content replication hourly). Real-time or near-real-time attribute synchronization would reduce access delays and improve user experience. | ERP Security, Imaging, Operations |
| NH-05 | Bulk Account Creation for High-Volume Cohorts | Risk and Compliance and AITS cited the need for efficient bulk provisioning for medical residents, event participants, and large incoming cohorts. A managed bulk-load interface would reduce manual effort. | Risk & Compliance, AITS |

## 2.2.2   Operational Improvements

These requirements target the day-to-day friction points that were most commonly cited: visibility into provisioned data, real-time sync, and PeopleSoft SSO. Each would have a meaningful impact on team productivity.

| ID | Requirement | Detail & Evidence | Stakeholders |
| --- | --- | --- | --- |
| NH-06 | IDTree / Provisioning Data Transparency Portal | Multiple teams need visibility into what has been provisioned — who has what access, when granted, and what attributes are active — without opening a ServiceNow ticket. | CS AD-SF, Academic Tech, AITS |
| NH-07 | PeopleSoft SSO Implementation | PeopleSoft does not use true SSO. Implementing Entra-based SSO would improve the developer and end-user experience and reduce credential sprawl across Oracle database environments. | ERP Applications, ERP Security, CS SR-FA |
| NH-08 | Oracle Database Password Synchronization | PeopleSoft developers maintain separate, unsynchronized Oracle database passwords. A unified credential or SSO approach would reduce friction and improve security posture. | CS SR-FA |
| NH-09 | TACACS Privilege Granularity for Network Equipment | Datacomm is deploying TACACS to enable more granular privilege levels on network equipment. This integration should be supported and documented as part of the migration. | Datacomm |
| NH-10 | Real-Time IAM Support Channel (Teams) | Academic Tech requested a dedicated Teams channel where distributed IT staff can communicate directly with the IAM team during and after migration for faster incident resolution. | Academic Tech, AITS |
| NH-11 | Authentication Services Flow Chart & Updated Documentation | Multiple units independently requested a clear visual flow chart of supported authentication methods, their dependencies, and how to use them — cited as a prerequisite for training and onboarding. | Academic Tech, Operations, AITS, ERP Security |

## 2.2.3   Governance, Support & Documentation

These requirements address the support infrastructure and governance tooling that will be needed to sustain the migration long-term. Several, such as the authentication flow chart and unified onboarding ticket, could be started in parallel with Phase 1 work.

| ID | Requirement | Detail & Evidence | Stakeholders |
| --- | --- | --- | --- |
| NH-12 | Unified Onboarding Ticket / Workflow | Onboarding a new SOC analyst or distributed IT staff requires multiple separate steps and tickets. A unified onboarding ticket coordinating identity provisioning across all required systems would reduce delays. | Security Ops, AITS, Academic Tech |
| NH-13 | Audit Reporting & Access Certification | Several units want periodic access reviews and audit reports, particularly for privileged access. No overarching identity governance or access certification capability currently exists. | ERP Security, Datacomm, Risk & Compliance |
| NH-14 | Biometric & Smart Card Authentication | Academic Tech noted interest in expanding Windows Hello for Business as an alternative second factor. Smart Card (CAC) support for military-affiliated users was also cited as a need. | Academic Tech |
| NH-15 | Preferred Email Routing Logic in ServiceNow | Users with dual identities (student and employee) can receive SNOW notifications to the wrong address. Preferred email logic in ServiceNow should be reviewed and tightened as part of migration. | Operations |

## SECTION 2.3: CAPABILITIES THAT DON'T YET EXIST

## SECTION 2.3: CAPABILITIES THAT DON'T YET EXIST

15 requirements ¦ Post-cutover roadmap ¦ Phase 2 planning

These capabilities are entirely absent from the current environment. They were either explicitly requested by stakeholders or represent clear gaps identified through the analysis. The Entra migration creates a strategic foundation for several of these — particularly Zero Trust, JIT access, and centralized audit logging. Each should be evaluated as a discrete investment item in the multi-year roadmap.

## 2.3.1   Privileged Access & Security Architecture

These five requirements address the most significant structural security gaps in the current environment. None of these capabilities exist today. Several have direct dependencies on the Entra migration completing successfully.

| ID | Requirement | Detail & Evidence | Stakeholders |
| --- | --- | --- | --- |
| NE-01 | Just-in-Time (JIT) Privileged Access with Logging | No JIT access management capability exists. Academic Technology has formally requested JIT admin rights for 2026. A JIT solution with full audit logging would reduce standing privilege exposure enterprise-wide. | Academic Tech, AITS, Security Ops |
| NE-02 | Automated Contractor / Temp Access Expiration | No automated mechanism exists to expire contractor, temp, or POI access on a specified date. Contractors are rarely deprovisioned on time and there is no notification or enforcement mechanism. | Operations, ERP Security, Risk & Compliance |
| NE-03 | Identity Lifecycle Event Notification Framework | When a user's status changes, dependent application owners are not automatically notified. Systems like Perceptive Content, PeopleSoft, and Sentinel rely on manual processes or batch files. An event-driven notification framework does not exist. | ERP Security, Imaging, AITS, CS AD-SF |
| NE-04 | Centralized Identity Audit Log (Standardized Format) | No centralized, standardized identity audit log exists. Scripts are poorly logged and deviations between on-prem and cloud create blind spots. A syslog/JSON log pipeline feeding a SIEM does not currently exist. | Security Ops, Datacomm, Risk & Compliance |
| NE-05 | Zero Trust Architecture | Academic Technology identified Zero Trust as a security roadmap goal. No Zero Trust architecture (continuous verification, least-privilege enforcement, microsegmentation) is currently in place. This would be enabled by Entra Conditional Access and PIM. | Academic Tech, Security Ops |

## 2.3.2   Lifecycle Automation & Provisioning

These requirements address automation gaps where manual processes currently create risk or inefficiency. Several are upstream dependencies for capabilities in other sections — particularly automated deprovisioning and the CAMReq replacement.

| ID | Requirement | Detail & Evidence | Stakeholders |
| --- | --- | --- | --- |
| NE-06 | Automated CAMReq Replacement for All Hire Types | The current CAMReq process is manual and does not handle POIs or non-standard hires well. ERP Security explicitly identified replacing CAMReq with an automated process covering faculty, staff, and POIs as a desired outcome. | ERP Security, Business Offices |
| NE-07 | Universal Enterprise 'Student' Definition | No consistent enterprise-wide definition of who qualifies as a 'student' exists for identity provisioning and access grants. Different systems apply different rules, creating downstream inconsistency across PeopleSoft, academic tools, and library systems. | CS SR-FA, Academic Tech, ERP Security |
| NE-08 | Event-Scoped Temporary Account Provisioning | AITS cited the need for accounts scoped to a specific event or time period rather than creating hundreds of individual accounts. No event-account provisioning capability currently exists. | AITS |
| NE-09 | Enterprise Privileged Access Management (PAM) Solution | ERP Applications referenced a PAM solution for PeopleSoft admin access. No enterprise PAM solution exists for managing, vaulting, and auditing privileged credentials across application and server tiers. | ERP Applications, Security Ops, AITS |
| NE-10 | Identity System Performance Monitoring & Alerting | Identity service availability and response times are monitored only via customer-reported tickets. No proactive monitoring of authentication response times, concurrent load, or availability exists for any identity system. | AITS, Academic Tech, Security Ops |

## 2.3.3   Governance & Technical Debt

These requirements address longstanding technical debt and governance gaps that have accumulated over years. They are not quick fixes, but the Entra migration provides the forcing function to begin addressing them systematically.

| ID | Requirement | Detail & Evidence | Stakeholders |
| --- | --- | --- | --- |
| NE-11 | PeopleSoft Security Redesign for Access Automation | PeopleSoft has significant over-allocation of access. A redesign of PS role definitions is needed before automated provisioning/deprovisioning can be implemented. This is a foundational dependency for future automation. | ERP Security |
| NE-12 | Enterprise Segregation of Duties Enforcement | SoD reporting exists in Sentinel for PeopleSoft, but no enterprise-wide SoD enforcement covers the broader identity ecosystem. Security Operations cannot perform SoD checks across systems. | ERP Security, Security Ops, Risk & Compliance |
| NE-13 | Periodic Access Review / Certification Campaigns | No structured access certification process exists. Datacomm and ERP Security noted they do not know who currently has access to their systems. A formal access review capability does not exist. | Datacomm, ERP Security, Security Ops |
| NE-14 | Applicant Identity Provisioning Without Full License Cost | CS AD-SF stopped provisioning applicants in Entra due to license consumption. A mechanism to provide limited applicant-scoped provisioning sufficient for PeopleSoft SSO — without full Entra licenses — does not exist. | CS AD-SF, ERP Security |
| NE-15 | ACES Technical Debt Remediation | ACES (the custom PeopleSoft access management system) is approximately 20 years old and requires manual retrofitting during every PeopleSoft Tools upgrade. A modern replacement does not exist and is required before automated access can be enabled. | ERP Security, ERP Applications |

# 4.  Requirement Summary

The table below provides a consolidated view of all 50 requirements across the three tiers, mapped to migration phases and disposition.

| Tier | Requirement Range | Count | Phase |
| --- | --- | --- | --- |
| Must-Have | MH-01 through MH-20 | 20 | Phase 1 — Pre-Cutover |
| Nice-to-Have | NH-01 through NH-15 | 15 | Phase 2 — Post-Cutover |
| Don’t Yet Exist | NE-01 through NE-15 | 15 | Phase 2–3 — Future Investment |
| TOTAL |  | 50 |  |

# 5.  Assumptions & Constraints

- Microsoft Entra ID P1 or P2 licensing is available for all users in scope.

- Active Directory will remain as a hybrid identity source during migration. Full AD deprecation is a post-migration decision.

- LDAP-based integrations will be migrated incrementally. No big-bang LDAP cutover will occur.

- Third-party vendor compatibility with Entra must be confirmed by vendor prior to migration of any dependent system.

- The IAM team will provide a dedicated point of contact for each unit during the testing and cutover phases.

- Requirements marked MH are acceptance criteria and must be verified in UAT before production cutover proceeds.

- Requirements in sections NH and NE are out of scope for Phase 1 unless explicitly reprioritized by the project steering committee.

# 6.  Next Steps

- Distribute this document to unit leads for stakeholder review and comment.

- Conduct a working session with ERP Security, ERP Applications, and PeopleSoft teams to validate MH-05, MH-09, MH-10, MH-12, MH-13, and MH-14.

- Initiate vendor outreach for Perceptive Content and Pathlock Entra compatibility confirmation (MH-14 and related).

- Develop a detailed LDAP dependency inventory as a prerequisite for scheduling any LDAP deprecation activities (MH-05).

- Baseline and prioritize the Nice-to-Have backlog with input from steering committee.

- Schedule a Phase 2 roadmap session to assess Don’t-Yet-Exist investments against strategic IT goals.